Group 32  ·  Bristol Regional Food Network

Sprint 1 – Product Backlog and Sprint Plan

Use Case 1: Producer Product Listing and Inventory Management

Prepared by: Arda Pekar   |   Version: 1.0

# 1. Initial Product Backlog

Nine user stories, all from the producer’s point of view. Each story has an acceptance criterion so we know when it is done, a target functionality and a priority.

- Functionality A – Product Listing & Validation: stories 1–5.

- Functionality B – Inventory & Seasonal Availability: stories 6–9.

- Priority: High = the marketplace cannot work without it; Medium = builds on other stories.

| # | User Story | Acceptance Criterion | Functionality | Priority |
| --- | --- | --- | --- | --- |
| 1 | As a producer, I want to add a new product to the marketplace. | All mandatory fields are captured. - Name, description, category, price, quantity, availability period and farm origin. - Optional: harvest date, allergens, best-before date, organic claim. | A · Listing | High |
| 2 | As a producer, I want the system to validate product information. | Missing or invalid fields are rejected with a clear message. - Price above zero; quantity zero or more. - Best-before date not in the past. | A · Listing | High |
| 3 | As a producer, I want organic certification to be verified. | Organic claims are checked by the external / simulated service. - Only products marked organic are sent for checking. - A valid certificate lets the product be published as organic. | A · Listing | High |
| 4 | As a producer, I want to correct invalid product information. | I can edit and resubmit; only valid listings are published. - The message shows which field is wrong. - The resubmitted product is checked again. | A · Listing | High |
| 5 | As a producer, I want to be told if certification cannot be checked. | The listing is held, I am informed and the check is retried. - Covers the exception path required by Use Case 1. | A · Listing | High |
| 6 | As a producer, I want to update stock quantity. | The new quantity is saved and shown to customers. - Negative quantities are rejected. | B · Inventory | High |
| 7 | As a producer, I want zero-stock products to become unavailable automatically. | At zero stock the product cannot be ordered. - The producer can still see and edit the product. | B · Inventory | High |
| 8 | As a producer, I want to manage seasonal availability. | The product is only shown inside its availability period. - End date must be after start date. | B · Inventory | High |
| 9 | As a producer, I want replenished products to become available again. | Restocked and in season → available again. - Restocked but out of season → stays unavailable. | B · Inventory | Medium |

Summary: 9 stories – 8 High, 1 Medium. Story 5 covers the exception path required by Use Case 1 (certification service unavailable).

# 2. Sprint Plan and Responsibilities

| Sprint | Deliverable | Owner | Status |
| --- | --- | --- | --- |
| Sprint 1 (12 Oct) | Stakeholder analysis and case overview | Cem Basogul | Done |
|  | Major business processes and strategic BPMN | Aye Thiri Mon | In review |
|  | Product backlog and sprint plan | Arda Pekar | Done |
|  | Two candidate major functionalities | Ei Ei Thant | Awaiting approval |
|  | Meeting notes, GitHub and contribution evidence | Ogan Bertun Alpaydin | Ongoing |
| Sprint 2 (2 Nov) | i* Strategic Dependency and Strategic Rationale models | [add owner] | Planned |
|  | Operational BPMN — Functionality A | [add owner] | Planned |
|  | Operational BPMN — Functionality B | [add owner] | Planned |
|  | Initial Camunda processes, user tasks and Forms | [add owner] | Planned |
| Sprint 3 (23 Nov) | End-to-end Camunda automation, service tasks, integration, LESP, final demo | All members | Planned |

Weekly stand-ups track progress; tasks are managed on our project board and versioned on GitHub. Final submission: 10 December 2026, before 14:00.

## Sprint 1 goal

Understand the enterprise at a strategic level and set up the project: strategic BPMN, business processes and responsibilities, two candidate functionalities, initial backlog and sprint plan, and GitHub evidence of group work.

## Definition of Done

- The deliverable is complete and reviewed by at least one other member.

- It is uploaded to the group GitHub repository by its owner.

- It is consistent with the other deliverables (same use case, names and scope).